Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 JUNE 2025 |
| --- | --- |
| Team ID | NM2025TMID02958 |
| Project Name | Garage Management system |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As an admin, I can create test users for simulation. | 2 | High | N. Durga Mahendra |
| Sprint-1 | Incident Assignment | USN-2 | As an admin, I can assign a test user (e.g., Kiran) to an incident. | 2 | High | R.S.S. Manoj |
| Sprint-2 | Business Rule Creation | USN-3 | As a system admin, I want to create a Business Rule that blocks deletion of assigned users. | 4 | High | N. Durga Mahendra |
| Sprint-2 | Testing | USN-4 | As a tester, I should verify that deletion is blocked for assigned users. | 3 | High | N. Gowtham |
| Sprint-2 | Login | USN-5 | As a tester, I should verify that unassigned users can be deleted successfully. | 2 | Medium | O. Sravani |
| Sprint-3 | Documentation | USN-6 | As a developer, I want to document the architecture and planning phases for submission. | 3 | Medium | N. Durga Mahendra |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 31 May 2025 | 05 June 2025 | 20 | 05 June 2025 |
| Sprint-2 | 20 | 6 Days | 05 June 2025 | 11 June 2025 | 20 | 11 June 2025 |
| Sprint-3 | 20 | 6 Days | 12 June 2025 | 18 June 2025 | 19 | 18 June 2025 |
| Sprint-4 | 20 | 6 Days | 19 June 2025 | 25 June 2025 | 20 | 25 June 2025 |

Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days) Total: 16 points over 9 days → Velocity = 1.78 points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/ho w-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epic s https://www.atlassian.com/agile/tutorials/sprint s https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts